ZONEXA

Go-Live AppSheet Build Specification

Prepared by: Technical Consultant / Solution Architect   ·   For: Zoneware Limited

Purpose: This document is the step-by-step build plan for making the approved Zonexa HTML design live using Google AppSheet. It follows the 'AppSuite' pattern: Google Sheets as the database, AppSheet apps as the UI, and a Launcher app as the portal linking the four Zonexa portal sub-apps.

Prerequisites (to set up first)

Zoneware Google Workspace account (admin) — required to build and host AppSheet apps.

AppSheet access from Google Workspace (admin enables it). Users need Google Workspace or Google accounts.

Decide per-seat licensing: internal staff only is recommended (per-user cost). Avoid external clients on AppSheet (per the reference, use it for internal business processes).

1. Target Architecture (AppSuite pattern)

One Google Sheets workbook holds all data as separate tabs (tables). Several AppSheet apps read/write those tables. A Launcher app is the single entry point, with tiles that navigate to each portal app. Role-based access is controlled by a Users table + security filters.

| Layer | What it is | Zonexa equivalent |
| --- | --- | --- |
| Google Sheets | Database (tabs per table) | zcc-data.js data model |
| Launcher app | Portal linking all apps | Zonexa login / landing |
| Command Center app | Executive overview app | Command Center portal |
| Contract Portal app | Contract/file tracking app | Contract portal |
| Accounts Portal app | Payments/retention app | Accounts portal |
| Staff Workspace app | Tasks/photos/profile app | Staff workspace |

Each AppSheet app can be a separate app, OR a single app with multiple views/tables. Recommendation: build ONE app per portal for clean role-based security, plus the Launcher as a thin navigation app.

2. Google Sheets — Table Design

Create one Google Sheets workbook, e.g. 'Zonexa Data'. Each tab below = one AppSheet table. Columns follow the static demo's data model.

2.1 Users

| Column | Type | Notes |
| --- | --- | --- |
| Email | Text (Key) | Unique key = email, matches USEREMAIL() |
| First Name | Text |  |
| Last Name | Text |  |
| Role | Enum | MD, Contract Lead, Accounts, PM, Site Supervisor, Super Admin |
| Admin | Yes/No | True for MD & Super Admin |
| Active | Yes/No | Controls revoke/restore access |

2.2 Projects

| Column | Type | Notes |
| --- | --- | --- |
| Project ID | Text (Key) | e.g. ZW-001 |
| Name | Text |  |
| Client | Text |  |
| Sector | Enum |  |
| Location | Text |  |
| PM | Ref -> Users |  |
| Contract Value | Currency |  |
| Planned % | Number |  |
| Actual % | Number |  |
| Planned End | Date |  |
| Forecast End | Date |  |
| Stage | Enum |  |
| Priority | Enum |  |
| Status | Enum (computed) | Green/Amber/Red via AppSheet formula |

2.3 Payments / Cost

| Column | Type | Notes |
| --- | --- | --- |
| Project ID | Ref -> Projects |  |
| Certified | Currency |  |
| Paid | Currency |  |
| Retention | Currency |  |
| Variation | Currency |  |
| Forecast Cost to Complete | Currency | PM monthly entry |
| Committed Cost | Currency | signed contracts |

2.4 File Tracking

| Column | Type | Notes |
| --- | --- | --- |
| Project ID | Ref -> Projects |  |
| Current Office | Text | User Dept / Engineering / Accounts / STO / CIA / Governor |
| Entered Date | Date |  |
| SLA Days | Number |  |
| Days in Stage | Number (computed) | TODAY()-Entered |
| Status | Enum (computed) | Green/Amber/Red vs SLA |

2.5 Risks

| Column | Type | Notes |
| --- | --- | --- |
| Risk ID | Text (Key) |  |
| Project ID | Ref -> Projects |  |
| Category | Enum |  |
| Risk | Text |  |
| Probability | Number 1-5 |  |
| Impact | Number 1-5 |  |
| Pre-Treatment | Enum | High/Med/Low |
| Post-Treatment | Enum |  |
| Owner | Ref -> Users |  |
| Mitigation | Text |  |

2.6 Documents, Tasks, Site Photos, Approvals, Requisitions, Archive

Mirror the demo's data model: each becomes a tab. Key columns are the refs (Project ID, Uploaded By, Signed By, Date/Time, File ref) so the audit trail and registers work.

3. Build the Launcher App

The Launcher is the Zonexa landing page that links to the 4 portal sub-apps.

3.1 Launcher table

| Column | Type | Notes |
| --- | --- | --- |
| ID | Key | generated |
| App Name | Text | e.g. Command Center |
| Image | Image | thumbnail/icon |
| App Link | AppLink | target app ID |
| Admin Only | Yes/No | restrict some apps |

3.2 Steps

Create the Launcher sheet with the 4 portal apps (Command, Contract, Accounts, Staff).

Generate keys (paste AppSheet key-generation formula, then paste-special values).

Extensions → AppSheet → Create App.

Change view from Deck to Gallery; set image field.

Set 'App Link' column type to AppLink → creates the 'Go to app link' action automatically.

Create a Users table (email as key, Role, Admin, Active).

Add a security filter on the Launcher: IF(Users[Admin] filter by email = TRUE, TRUE, [Admin Only]=FALSE). This shows all apps to admins, and only non-admin apps to everyone else (mirrors Zonexa role routing).

4. The Four Portal Sub-Apps

Each portal is a separate AppSheet app (or a set of views), built on the relevant tables with role-based security filters. Map each Zonexa page to an AppSheet view/table.

4.1 Command Center app

Executive dashboard view: KPIs, portfolio health, management attention.

Projects view: cards/table with planned vs actual, status (computed).

Documents register, Progress (SPI), Risks, Payments summary.

Close & Archive action: an AppSheet action that moves a completed project to the Archive table.

Audit trail view.

4.2 Contract Portal app

File tracking view (office, days in stage, SLA status).

Contract documents view + upload action.

Close & Archive action (Contract Lead).

4.3 Accounts Portal app

Payments view (certified/paid/outstanding/retention).

Retention register view.

Payment requisition form + approval action with spend-authority limits.

Budget vs forecast + cash-flow inputs (the new construction analytics).

4.4 Staff Workspace app

My Tasks view (assigned upload/sign-off tasks).

Site Photos upload form (time-stamped).

My Profile view.

Progress update form (PMs) with status recompute.

5. Role-Based Security & Permissions

AppSheet uses the Users table + security filters keyed on USEREMAIL(). Set up one filter per portal table.

| Role | Portals visible | Notes |
| --- | --- | --- |
| MD / Super Admin | All 4 + Admin console | Admin=TRUE |
| Contract Lead | Command + Contract |  |
| Accounts | Accounts + Command |  |
| PM | Staff Workspace |  |
| Site Supervisor | Staff Workspace |  |

Disable revoked users by setting Active=FALSE; security filters check Active and exclude them (mirrors the demo's revoke/restore).

6. Actions & Automations

(action on Project: copy to Archive table, delete/mark inactive)Close & Archive Project

(sign-off status transitions: Pending -> Awaiting Review -> Signed Off)Approval flow

(requisition above limit routes to next approver)Spend-authority escalation

(automation when retention due date passes)Retention release reminder

(automation on compliance table)30/60/90-day compliance expiry alert

(AppSheet formula: Green/Amber/Red from planned vs actual; risk from probability x impact)Status recompute

(each change writes to an audit table via automation)Audit log

7. Go-Live Checklist

Set up Google Workspace + enable AppSheet.

Build the Google Sheets workbook with all tables (from §2).

Build the Launcher app (§3) with the 4 tiles.

Build the 4 portal sub-apps (§4).

Add Users table + security filters per role (§5).

Configure actions & automations (§6).

Test as each role (MD, Contract Lead, Accounts, PM).

Migrate the approved demo data into the sheets (project set, documents, payments).

Train staff (who enters what, monthly forecast & schedule update).

Go live; iterate.

Note: This is the build plan only. The actual AppSheet configuration is done in the AppSheet editor against your Google account once Workspace is set up.